**PROJECT PLAN DOCUMENT**

|  |  |
| --- | --- |
| Project number | *21* |
| Project Title | *Scrapshut* |
| Document | Project Plan |
| Creation date | *5/02/19* |
| Created By | *Avani, Apoorva, Parv, Siddharth* |
| Client | *Mounikesh Thota (Scrapshut)* |

# **Brief problem statement**

# To develop a web platform for ScrapShut where users can rate different website articles and check reviews of a particular article. We aim to provide users with data on which articles are fake and which are not.

# **Team Members**

Avani Gupta

1. Apoorva Tirupathi
2. Parv Joshi
3. Siddharth Jain

# **Team Communication**

1. Meet on a weekly basis.
2. Contact each other via messenger.

# **Development Environment**

* + Editor - VS Code
  + Web framework - Django 3
  + Collaboration tools - Gitlab
  + Frontend - Vue.js
  + Documentation - Google Docs
  + Database - AWS
  + Machine Learning

# **Milestone Schedule**

|  |  |  |  |
| --- | --- | --- | --- |
| **Milestone** | **Due Date** | **Release** | **Deliverable?** |
| Create draft requirements | 17 - 18 Jan | R1 | No |
| Finalize requirements | 28 - 31 Jan | R1 | Yes |
| Basic Website frontend | 25 - 29 Feb | R1 | Yes |
| Backend for rating articles | 8 - 10 Mar | R2 | No |
| Merging backend(Rating articles) with frontend | 12 - 14 Mar | R2 | Yes |
| Backend for checking articles | 4 - 8 Apr | R2 | No |
| Merging backend(Checking articles) with frontend | 12 - 14 Apr | R2 | Yes |